Title of Presentation
JSF 2.2 Kickoff Meeting
Ed Burns
JSF Spec Lead

---
The following/preceding is intended to outline our general product direction. It is intended for information purposes only, and may not be incorporated into any contract. It is not a commitment to deliver any material, code, or functionality, and should not be relied upon in making purchasing decisions.
The development, release, and timing of any features or functionality described for Oracle’s products remains at the sole discretion of Oracle.

---
Base Content Slide
Working arrangements
- JCP works through charity
  - Sun has invested heavily in the JSF spec
  - Oracle will continue to do so
  - Other companies have made big contributions too
- Things to keep in mind
  - JSF work is done as part of GlassFish 3.2 team
    - Shipping GlassFish 3.2 is the most important thing to my management.
  - None of the GlassFish 3.2 features are about JSF...
    - ...but management has committed huge resources to JSF (Ed, Roger, and Sheetal)
  - Management sees JSF investment as essential, but still secondary to shipping GlassFish 3.2.
  - I need your help to get JSF 2.2 done.

---
Where is JSF in its lifecycle?
- 2.0 was the last BIG FEATURE release
- From now on, JSF will be maintained with smaller, more frequent releases.
  - 2.1 was a small minor revision (MR)
  - 2.2, for JavaEE 6, is a small JSR, done by end of this year
  - 2.3 may follow soon afterward, and will target Java EE 7

---
Schedule
GlassFish 3.2 Schedule
JSF 2.2 Schedule
http://wikis.sun.com/display/GlassFish/GlassFishV3Schedule
- Milestone 2 20110426
- Milestone 3 20110523
- Milestone 4 20110620
- Milestone 5 20110718
- Milestone 6 20110815
- Milestone 7 20111003
- Milestone 8 201111XX
  - Final
Spec Planning Complete
Early Draft Review
Public Review
Proposed Final Draft

---
Schedule
Time Left
JSF 2.2 Schedule
9 business days from today
46 business days from today
82 business days from today
- 170 business days from today
Spec Planning Complete
Early Draft Review
Public Review
Proposed Final Draft

---
Expectations
- Is this schedule insane?
- No. Only if we try to do too much.
- Sorry, but I'm going to continue to be a hardass on features.
- Let's revisit the JSR on which the JCP voted yes
  http://jcp.org/en/jsr/proposalDetails?id=344
  - Ease of Development
  - Portlet Integration
  - New Features
  - Fixes

---
Example of Title with Subheading Arial size 24 (red)
Example of Title with Subheading
Arial size 24 (red)
First-Level Bullet
  - Second-level bullet
    - Third-level bullet
      - Fourth-level bullet
        - Fifth-level bullet

---
Getting Organized
Ways to Group Issues
- By JSR Bucket
  - Ease of Development
  - Portlet Integration
  - New Features
  - Fixes
- By Requestor (EG member sponsor)
  - eBay, ICEsoft, Exadel, RedHat, IBM, Oracle ADF, Oracle WebCenter, Martin (Irian, Credit Suisse)
- By functional area
  - Lifecycle, Component, Renderer, etc
- By urgency
  - Loose ends from JSF 2.1
  - Things we think are important for the continued relevance of JSF

---
Getting Organized
Ways to Group Issues
- By Requestor (EG member sponsor)
  This is the most useful way for me
- 320 issues, 74 unique reporters
- Let's carve up the 74 reporters among us and each pick our top five issues for each of us
- Issues at
  http://java.net/projects/javaserverfaces-spec-public/
  downloads/download/JSF_2_2/meetings/20110413/20110413-spec-issues.ods

---
Next Steps
- Let's have a meeting next week to go through each of our top five.

---
The following/preceding is intended to outline our general product direction. It is intended for information purposes only, and may not be incorporated into any contract. It is not a commitment to deliver any material, code, or functionality, and should not be relied upon in making purchasing decisions.
The development, release, and timing of any features or functionality described for Oracle’s products remains at the sole discretion of Oracle.